### Implementing Groupware--Checklist

- User-focused approach

- Step 1: Are you ready?

- How’s the company culture? (Most important of the three assessments)

- A yes to any question is a red flag.

- Is there an entrenched hierarchy?

- Is it a highly command-and-control environment?

- Do all decisions come from the top?

- Does the organization consist of many highly competitive employees?

- Are department heads protective of their turf?

- Do some departments hide and protect their information?

- Are meetings mostly one-way flows of information?

- When something fails, does the person responsible get banished to corporate Siberia?

- Does the company reward individual achievement and discourage collaboration?

- Do policies and procedures forbid or discourage employees from trying something new?

- Do some employees, especially managers, hoard information?

- Are managers constantly checking up on employees?

- Indicators that you’re ready for groupware--yes answers indicate you’re ready.

- Is the culture open and participative?

- Is the organization flexible and adaptable?

- Does the organization encourage collaboration and sharing of knowledge?

- Does the organization encourage and reward learning and trying new things?

- Are there teams in place, and is there team-based compensation?

- Is senior management willing to try new things--even to lead the charge?

- How’s the business environment?

- Are your competitors already using groupware?

- Do you need tools to help manage large-scale projects?

- Is your organization experiencing major business change?

- Do you need to change your business processes to improve cycle time, cost, quality, or customer service?

- How’s the technology environment?

- Do you have a LAN in place?

- Do you have your remote locations connected into a WAN?

- Do you have an intranet?

- Are your networks stable and well managed?

- Step 2: Select a group and have them start collaborating

- How do you choose the right group?

- Heavily involved in meeting the goals of the business

- Already works together, or is just starting to do so

- Cross-functional team, such as BPI or intranet team

- Involved in core business processes

- Multiple groups

- Characteristics you should look for in individuals and teams

- Cross-functional

- Geographically dispersed

- Represent a dominant functional area

- Team size of 6 to 12

- Individuals who can be freed up

- Natural leaders

- Flexible, adaptable, and persistent

- Individuals with the right computer equipment

- How do you create the team?

- Four stages of teams

- Forming

- Storming

- Norming

- Performing

- Team building and bonding

- Myers-Briggs Type Indicator (MBTI) to identify communication and work styles

- Skilled facilitator, or SSA

- Team bonding--experiential programs, trips, and social events

- How do you start collaboration?

- Get to know one another and like one another before starting

- Face-to-face relationships

- Schrage’s rules for collaboration

- A shared, understood goal

- Mutual respect, tolerance, and trust

- Creation and manipulation of shared space

- Continuous, but not continual, communications

- A physical presence is not necessary

- Take baby steps

- Step 3: Start changing the rewards system

- Reward collaboration and sharing of knowledge

- Make sure people get benefits commensurate with what they’re contributing

- Step 4: Identify your groupware needs

- Sell them on groupware--help them understand what it is and what it can do for them

- Identify their needs

- Identify problems and needs that groupware can solve

- Distill into prioritized list of requirements

- Should be something of value, but not mission-critical

- Helps if results are measurable

- Workflow can wait

- Step 5: Do an initial pilot--learn what works

- Select appropriate groupware and plan for pilot

- Present tools to the team

- Provide information about how each product measures up to the set criteria

- Alert them to any concerns

- Discuss cost and implementation issues

- Facilitated decision-making session

- Make decision

- Develop a pilot implementation plan

- Get a commitment

- Commit time to make project work

- Agree to use application regularly and consistently

- Set rules of netiquette for discussions

- Install groupware

- Train team when groupware is ready

- Share experiences and identify changes

- Identify problems in the technology

- Learn how employees interact when they use groupware

- Record experiences, questions and answers, suggestions, guidelines, and hints

- Have meetings to discuss suggestions and experiences

- Share with the rest of the organization during rollout

- Encourage employees to use groupware

- Identify how you will know when the pilot is finished

- Measure results

- Many companies aren’t bothering with ROIs for intranets and may not bother for intranet groupware--it’s only an incremental cost on top of the network

- Almost impossible to value groupware benefits

- Determine value by analyzing and documenting before and after tasks and times

- Identify anecdotes and success stories

- Step 6: Start other pilots

- Use success stories to pitch more pilots

- Have meetings with the new team to determine and prioritize their needs

- Try more difficult uses or more challenging teams

- Could have several pilots simultaneously

- Step 7: Create enthusiasm to reach critical mass

- Have demos and create a pull implementation

- Talk them through it in demos

- Make it easy for users to get started--if application is on server, give them tip sheets for accessing and using

- Provide tutorials

- Business process improvement (BPI) approach

- Usually for integrating workflow into business processes--two types of workflow:

- Formal, such as insurance claims processing--not yet on intranets

- Informal, such as office forms--common intranet application

- What is BPI?

- What’s a process?

- Series of steps that start and end with the customer and fulfill a customer need

- Involve different areas of the company--cross over functional lines

- Requires only steps that add value for the customer--BPI removes everything else

- Degrees of process change

- Total Quality Management (TQM)--least radical

- BPI--middle of the road

- Reengineering--most radical

- Who’s involved in BPI?

- BPI team members

- Facilitators

- Executive sponsor and/or process owner

- Subject-matter experts

- Step 1: Identify problems with the process

- Identify problem processes due to customer complaints or competitor actions

- Create a compelling business case

- Charter a team to fix the process

- Provide the team with stretch goals for the new process

- Do team building and best-practice visits

- Step 2: Define the current process and why the problems occur

- Interview and shadow process participants

- Draw process flowcharts

- Define problems

- Identify handoffs

- Measure important process criteria, such as cycle time and quality

- Step 3: Create a future process that will solve the problems

- Team does creativity exercises

- Create vision for new process

- Study process at other companies

- Identify best practices

- Look at technologies that could provide process breakthroughs

- Design the future process

- Step 4: Develop an implementation plan for the future process

- Develop implementation plan

- Create proposal

- Describes process and its specific problems

- Flowcharts current process with handoffs and measurements

- Describes and flowcharts planned future process

- Shows implementation plan with costs, savings, benefits, and time line

- Change management plan

- Who to communicate with

- Message they should receive

- Review current process, new process design, and selected products with process participants

- Reconsider your choices if you don’t get buy-in

- Step 5: Implement the new process

- Prototype--simulate new process on paper or with software tools

- Pilot--work with users to see how the new process works and make modifications if necessary

- Rollout--large-scale rollout or one pilot after another

- How can a consultant help you implement groupware and workflow?

- Assess your culture and develop ways to customize your groupware implementation

- Identify and deal with organizational issues

- Identify the organization’s goals for groupware or workflow

- Guide or facilitate the BPI team

- Identify the right team to work on groupware

- Help with team building and bonding and help the team develop collaboration skills

- Facilitate meetings to help the users identify and prioritize their needs, decide on groupware products, create the implementation plan, and discuss experiences and suggestions

- Determine which products will meet needs

- Identify and set up infrastructure

- Create product demos

- Develop workflow system procedures and rules

- Promote groupware and workflow throughout the organization.

- Work with suppliers and customers to integrate collaboration into business partnerships

- Help meet groupware goals

- Groupware do’s and don’ts

- Do’s

- Start by changing the culture, and balance that with technology

- Change the reward system and measure people on their teamwork and sharing of information

- Encourage bottom-up, grassroots efforts

- Give employees incentives so they’ll want to use groupware

- For expensive implementations, have a champion

- Champion or sponsor shouldn’t get too involved in the pilot

- Make sure the software fits your processes

- Start collaboration with face-to-face meetings

- Use role modeling for spreading groupware

- Use trainee programs for teaching and spreading collaboration skills and groupware use

- Combine groupware with open-book management

- Don’ts

- Don’t start by choosing the technology and then trying to find a problem to fit it

- Don’t expect to open the box and roll it out

- Don’t parachute it into your organization and let users sink or swim

- Don’t decree that people will use groupware

- Don’t try to use workflow and groupware to reengineer your business processes

Don’t try to use groupware to change the politics of your organization